# POC Document: Artisan Market Exposure Platform

## Objective

Create a Proof of Concept (POC) demonstrating the first three phases of the Artisan Market Exposure Platform. The POC should showcase the platform's ability to:

- Onboard artisans and capture their profile, compliance, and banking info.

- Dynamically configure products for two industries (Leather Shoes and Bhadohi Carpets).

- Provide market intelligence and government scheme overlays.

- Collect production-ready inputs for submission to a marketplace.

Timeline: 3 Days
 Industries: Leather (Shoes), Bhadohi Carpets
 Focus: UI/UX demonstration + dynamic configurator + mock backend.

## Phase 1: Artisan Onboarding & Profile Creation

### Objective

Enable artisan registration, compliance verification, and bank linkage.

### Frontend Requirements

- Registration form: Individual / Company selection.

- Company/Tax/GST info:

  - Detect registered or guide registration.

  - Show status (Pending / Verified).

- Bank details: Pre-integrated banks, link account workflow.

- Profile summary: Show validated data, skill level, industry selection.

- Visual indicator of Phase 1 government schemes (mock data).

### Backend (Mock)

- Store artisan profile in in-memory DB / JSON file.

- Provide endpoints:

  - POST /api/onboard → Returns profile ID, registration status, Phase 1 schemes.

- Prepopulate two mock artisans: one leather, one carpet.

### Deliverable

- UI screen for registration and profile summary.

- Artisan profile with Phase 1 schemes applied.

## Phase 2: Product & Market Layer

### Objective

Enable artisan to define products and visualize market intelligence per product.

### Frontend Requirements

- Product selection dropdown: Leather Shoes / Bhadohi Carpets.

- Dynamic product configuration form (leveraging configurator logic):
 Leather Shoes: Material, size, color, stitching type, design complexity.
 Bhadohi Carpets: Material, length, width, design pattern, custom size option.

- Market intelligence panel: mock values for

  - Demand index (High/Medium/Low)

  - Trend analysis (Rising/Stable/Declining)

  - Eligible markets (Domestic, EU, USA)

- Pricing tiers (Premium / Standard) dynamically suggested based on Phase 1 artisan profile.

- Phase 2 government schemes overlay (mock): Export Promotion, GST rebate.

### Backend (Mock)

- Provide endpoint:

  - GET /api/product-intelligence?industry=<industry> → Returns mock market data, price tiers, scheme overlays.

- Simulate configurator logic:

  - Conditional fields appear/disappear based on selections (e.g., premium tier → custom design fields).

### Deliverable

- Dynamic product creation forms per industry.

- Market intelligence and scheme overlay panel visible to artisan.

## Phase 3: Artisan Input & Transaction Readiness

### Objective

Collect production-ready inputs and prepare product for marketplace submission.

### Frontend Requirements

- Production input forms for each industry:
 Leather Shoes: Shoe type, quantity, stitching type, packaging options.
 Bhadohi Carpets: Weave type, dimensions, quantity, packaging.

- Conditional fields based on product type, premium/standard tier, and scheme eligibility.

- Validation rules (mandatory, numeric ranges, regex).

- Preview & submit functionality.

### Backend (Mock)

- Endpoint: POST /api/submit-product → Returns confirmation "Market-ready Product Submitted".

- Store submission in in-memory DB / JSON.

### Deliverable

- Submission confirmation and visual feedback that product is ready for marketplace.

## POC Tech Stack

- Frontend: React or Next.js (for rapid dynamic forms and responsive UI)

- Backend: Node.js / Express or Python Flask (minimal API mock endpoints)

- Data Storage: JSON or in-memory mock DB

- Dynamic Forms: Use existing product configurator logic

- Market & Scheme Data: Static JSON mock files

- Admin Overlay: Optional, minimal controls to demonstrate dynamic fields and scheme toggle

## POC Deliverables Summary

| Phase | Deliverable |
| --- | --- |
| Phase 1 | Artisan onboarding UI, profile summary, Phase 1 schemes applied |
| Phase 2 | Product configurator UI per industry, dynamic fields, market intelligence panel, Phase 2 schemes overlay |
| Phase 3 | Production input forms, validation rules, submission confirmation |

Additional Notes:

- Mock market intelligence and government scheme data should simulate realistic values.

- Focus is on UI/UX flow, dynamic configurator, and conditional logic, not full production backend.

- Keep it extensible: add new products or industries in future phases without redesign.

- Include sample artisan profiles and product templates for quick demonstration.

## POC Timeline (3 Days)

| Day | Tasks |
| --- | --- |
| Day 1 | Frontend skeleton + Phase 1 onboarding forms + mock backend |
| Day 2 | Product configurator forms for leather shoes & carpets + market intelligence panel + scheme overlays |
| Day 3 | Production input forms, validation rules, submission flow + testing and demo-ready screens |

## POC Success Criteria

- Artisan can complete onboarding with profile and bank integration.

- Artisan can select industry, configure product/sub-product dynamically.

- Market intelligence and government scheme overlays are visible per product.

- Artisan can submit production-ready inputs and receive confirmation.

- All UI screens are industry-agnostic but configured for POC industries (Leather Shoes, Bhadohi Carpets)